Work Plan for Remaining Interactions:

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Start Date** | **Expected Completion Date** | **isCompleted** |
| **Deliverable 1 – Requirements Document and Prototype** | | | |
| Functional and non-functional system requirements | 02/10/2016 | 02/12/2016 | yes |
| Domain Model | 02/13/2016 | 02/15/2016 | yes |
| Use Cases | 02/16/2016 | 02/20/2016 | yes |
| Requirements-level sequence diagram for “Add Album” use case | 02/16/2016 | 02/20/2016 | yes |
| Source code of prototype implementation of “Add Album” use case on each supported platform | 02/16/2016 | 02/20/2016 | yes |
| Implementation-level sequence diagram for “Add Album” use case for each supported platform | 02/16/2016 | 02/20/2016 | yes |
| Work plan for remaining iterations | 02/20/2016 | 02/21/2016 | yes |
| Make sure everything is in order for submission of deliverable | 02/21/2016 | 02/22/2016 | yes |
| **Deliverable 2 – Design Specification** | | | |
| Description of architecture of proposed solution including block diagram | 02/26/2016 | 02/29/2016 | no |
| Description of detailed design of proposed solution including class diagram | 02/26/2016 | 02/29/2016 | no |
| Implement Requirement "HAS7702" | 02/27/2016 | 03/06/2016 | no |
| Implement Requirement "HAS7703" | 02/27/2016 | 03/06/2016 | no |
| Implement Requirement "HAS7704" | 02/27/2016 | 03/06/2016 | no |
| Implement Requirement "HAS7705" | 02/27/2016 | 03/06/2016 | no |
| Update of work plan | 03/05/2016 | 03/06/2016 | no |
| Make sure everything is in order for submission of deliverable | 03/06/2016 | 03/07/2016 | no |
| **Deliverable 3 – Quality Assurance Plan** | | | |
| Description of unit testing | 03/08/2016 | 03/17/2016 | no |
| Description of component testing | 03/08/2016 | 03/17/2016 | no |
| Description of system testing | 03/08/2016 | 03/17/2016 | no |
| Description of performance/stress testing | 03/08/2016 | 03/17/2016 | no |
| Implement Requirement "HAS7708" | 03/10/2016 | 03/18/2016 | no |
| Implement Requirement "HAS7709" | 03/10/2016 | 03/18/2016 | no |
| Implement Requirement "HAS7710" | 03/10/2016 | 03/18/2016 | no |
| Implement Requirement "HAS7711" | 03/10/2016 | 03/18/2016 | no |
| Update of work plan | 03/19/2016 | 03/20/2016 | no |
| Make sure everything is in order for submission of deliverable | 03/20/2016 | 03/21/2016 | no |
| **Deliverable 4 – Release Pipeline Plan** | | | |
| Description of release pipeline | 03/22/2016 | 03/25/2016 | no |
| Implement Requirement "HAS7712" | 03/22/2016 | 03/25/2016 | no |
| Implement Requirement "HAS7713" | 03/22/2016 | 03/25/2016 | no |
| Implement Requirement "HAS7714" | 03/22/2016 | 03/25/2016 | no |
| Update of work plan | 03/26/2016 | 03/27/2016 | no |
| Make sure everything is in order for submission of deliverable | 03/27/2016 | 03/27/2016 | no |
| **Deliverable 5 – Presentation** | | | |
| Prepare Powerpoint presentation | 03/28/2016 | 04/09/2016 | no |
| Prepare script to say | 03/28/2016 | 04/09/2016 | no |
| Fully test application | 03/28/2016 | 04/13/2016 |  |
| Present project | 04/14/2016 | 04/14/2016 | no |
| **Deliverable 6 – Final Application** | | | |
| Source code of full implementation on each supported platform | 04/15/2016 | 04/15/2016 | no |